Turkish Bath Project

Jordan Investment Board

Investment Opportunity Profile

| Project Profile Summary |  |
| --- | --- |
| Project Name | ##### Turkish Bath |
| Services | Tourist Services (Turkish Bath Service) |
| Project Capacity | 50 clients per day |
| Manpower | 10 employees |
| Total Investment Cost | 269 thousand JD |
| Initial Working Capital | 2.7 thousand JD |
| Internal Rate of Return (IRR) | 23.4 % |
| Breakeven Point | 19% of expected revenues |

Turkish Bath Project

1.   Introduction

  - Project Description

The project aims at building a bath in the old Turkish style. It shall provide visitors with services available in old popular baths common in Levant countries. In addition to that, it will provide several other services available now in health clubs. Thus, the visitor will enjoy full services including scrubbing, massaging, sauna, Jacuzzi, hot-tile and steam in addition to cafeteria services.

  - Project Justification

The aim of this project is to increase the variety of Jordanian tourist services through reviving old customs spread throughout Levant countries, and introducing tourists and Jordanians to these traditions and customs and encouraging them to reinstitute them.

1. 3 Proposed Location

The proposed location for this project is Deir Ghobar (Diyar) area of Amman. This are is a new neighborhood with lots of new commercial centers. The advantage of establishing such a project in this area specifically is the presence of a large number of foreign communities and delegations who reside in the area and the neighboring areas. Additionally, the residents of these areas, which the project would aim to attract, are categorized as high-income brackets.

2.  Market

2. 1 Market Data

There are four Turkish baths in different areas of Amman, namely in Wehdat, downtown, 1st circle /Jabal Amman, and in Sweifieh. Market preliminary study indicates the existence of two categories of Turkish baths targeting different types of clients as follows:

- First category: baths offering high quality services to men and women similar to the services to be offered in the proposed project. Number of annual visits to such baths is around 9,000 visits. Prices range from 13 to 20 JD per client/visit.

- Second category: popular baths offering scrubbing and steam services. Number of annual visits to such baths is around 9,400 visits. Price is 2 JD per client/visit.

  - Proposed Capacity

It is estimated that the project will attract visitors equal in number to those visiting baths of high quality services. Considering the current facts of the market, this kind of tourist services site will attract 30 clients during the 10 working hours in peak days of work. Since the client can spend around two hours in the bath when buying one ticket, then the maximum demand during the validity of the ticket would reach 6 persons. Considering the expected annual increase through promotion of such services, the proposed service capacity would reach 10 persons every two hours, meaning that the service capacity of the project should be 50 clients per day. The  estimated daily visits during the first year of operation will be 12 visits increasing to 25 daily visits in the third year.

3. Technical Study

  - Main Equipment & Machinery

The costs of machinery and equipment for the Turkish bath including installation and commissioning will be as follows:

Table (1)

Costs of Equipment and Machinery

| Item | Unit cost/ JD | Quantity | Cost /JD |
| --- | --- | --- | --- |
| Sauna room for 6 persons | 2,000 | 1 | 2,000 |
| Steam room for 6 persons | 2,000 | 1 | 2,000 |
| Jacuzzi for 4 persons | 1,350 | 1 | 1,350 |
| Building the Jacuzzi tub | 600 | 1 | 600 |
| 9m2 hot-tiles with under-floor heating | 1,000 | 1 | 1,000 |
| Boiler and heating tubes for 300m2 | 7,000 | 1 | 7,000 |
| Shower and related equipment | 150 | 4 | 600 |
| Fuel tanks | 200 | 3 | 600 |
| Total |  |  | 15,150 |

Source: local service or imported through agents in the local market.

  - Land & Buildings

Building design should take into consideration the old style architecture of Levant countries, which includes arches and, domes in addition to interior fountains. The cost of land and buildings is estimated as follows:-

Table (2)

Land and Buildings Costs

| Item | Area m2 | Cost/JD/M2 | Cost / JD |
| --- | --- | --- | --- |
| Land | 500 | 200 | 100,000 |
| Building | 300 | 250 | 75,000 |
| Parking lot | 200 | 25 | 5,000 |
| Water well | -- | -- | 10,000 |
| Engineering fees | -- | -- | 10,000 |
| Total |  |  | 200,000 |

3. 3 Manpower

Table (3)

Manpower Requirements & Annual Salaries

| Job | Required No. | Salaries |  |
| --- | --- | --- | --- |
|  |  | Rate JD/Month | Total JD/Annum |
| Indirect Manpower |  |  |  |
| General supervisor | 1 | 300 | 3,600 |
| Receptionist and reservation | 1 | 200 | 2,400 |
| Cleaning personnel | 2 | 100 | 2,400 |
| Cafeteria personnel | 2 | 150 | 3,600 |
| Sub Total | 6 |  | 12,000 |
| Direct Manpower |  |  |  |
| Scrubbing employees (females or males) | 4 | 150 | 7,200 |
| Sub Total | 4 |  | 7.200 |
| Grand Total | 10 |  | 19,200 |

3.4 Implementation Period

Implementation period is estimated to be around one year including the time for economic feasibility study.

4.   Economic Study

4.1 Annual Operating Costs

The annual operating costs include the project’s requirements of salaries and other expenses based on a normal operational year at full capacity (year 3)

Table (4)

Annual Operating Costs

| Item | Cost / (JD) first year |
| --- | --- |
| Salaries and wages | 19,200 |
| Other expenses (20% of revenue) | 13,100 |
| Total | 32,300 |

4.2 Initial Working Capital

Initial working capital is estimated to be around 2,700JD, representing needed operating costs in the first year for one month period.

4. 3 Pre-Operating Expenses

Include registration and other expenses, estimated at around 2,000JD.

  - Total Investment Cost

Table (5)

Total Investment Cost

| Item | Cost / 1000 JD |
| --- | --- |
| 1. Fixed Capital Cost |  |
| 1. 1 Land & Buildings | 200 |
| 1. 2 Equipment & Machinery | 15 |
| 1. 3 Furniture & Offices | 25 |
| 1. 4 Contingency | 24 |
| Sub Total | 264 |
| 2. Pre-Operating Expenses | 2 |
| 3. Initial Working Capital | 3 |
| Total Investment Cost | 269 |

  - Annual Revenues

    - Sales Price

It is suggested that the price of one ticket for one person to be 15JD covering all services offered by the project for two hours including the cafeteria services.

4. 5. 2 Expected Annual Revenues

Expected annual revenues for the first ten years are as follows (in the third year, it is expected that 50% of total service capacity will be utilized).

Table (6)

Expected Annual Revenues

| Year | 1 | 2 | 3 |
| --- | --- | --- | --- |
| JD | 65,700 | 98,550 | 136,875 |

5. Financial Study

5.1 Basic Assumptions

Financial analysis and indicators are calculated on the following basis:

- Project operational life is 10 years.

- Internal Rate of Return (IRR) is calculated for the following two cases:

- IRR at 100% equity (base case).

- Project IRR at 40% loan, at 11% interest for 6 years period.

- Income tax is calculated at 25% on net income.

- Net Present Value (NPV) is calculated at 15% discounted rate.

- Sensitivity analysis (on base case) toward factors affecting project feasibility is done for the following risk cases:

- Decrease of sales volume by 10%.

- Decrease of sales price by 10%.

- Increase of investment cost by 10%

5. 2 Project Financial Indicators (Base Case)

- Simple Rate of Return 			23.8%

- Internal Rate of Return (IRR):

- At 100% equity:		23.4%

- At 40% loan: 			17.2%

- Net Present Value (NPV):

- At 100% equity: 		101 thousand JD

- At 40% loan: 			26 thousand JD

- Pay-back period: 				5 years

- Break-Even Point (BEP) 		          19% of expected revenues.

5. 3 Sensitivity Analysis

Table (7) Summerizes results of sensitivity analysis

Table (7)

Summary of Sensitivity Analysis

| Case | Simple Rate of Return % | IRR % | NPV '000 JD | Payback Period (years) | BEP % |
| --- | --- | --- | --- | --- | --- |
| Base case | 23.8 | 23.4 | 101 | 5 | 19 |
| Loan (40%) | 22.3 | 17.2 | 26 | 6 | 31 |
| Sales volume decrease (10%) | 20.9 | 20.8 | 68 | 5 | 21 |
| Sales price decrease (10%) | 20.3 | 20.3 | 62 | 5 | 22 |
| Investment cost increase (10%) | 21.5 | 21.3 | 82 | 5 | 20 |

6. Conclusions

- Project achieves good profitability as IRR is 23.4 % at 100% equity and 17.2% at 40% loan.

- Above results are calculated without considering tax exemptions provided by the Investment Promotion Law depending on project location, which will improve project financial results.

| 1- Net Cashflow for the Base Case (100% Equity) |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Year | Yr. 1 (Establish) | Yr. 2 | Yr. 3 |  | Yr. 4 |  | Yr. 5 | Yr. 6 | Yr. 7 | Yr. 8 | Yr. 9 | Yr. 10 | Yr. 11 |
| Production Program | 0% | 24% | 36% |  | 50% |  | 50% | 50% | 50% | 50% | 50% | 50% | 50% |
| Cash In-Flow |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1. Cash Sales |  | 65000 | 99000 |  | 137000 |  | 137000 | 137000 | 137000 | 137000 | 137000 | 137000 | 137000 |
| 2. Receivable |  | 0 | 0 |  | 0 |  | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 3. Salvage Value |  |  |  |  |  |  |  |  |  |  |  |  | 143800 |
| Cash Out-Flow |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 1. Total Investment | 269000 |  |  |  |  |  |  |  |  |  |  |  |  |
| 2. Equity | 269000 |  |  |  |  |  |  |  |  |  |  |  |  |
| 3. Fixed Investment Loan | 0 |  |  |  |  |  |  |  |  |  |  |  |  |
| 4. Operating cost |  | 21489 | 26453 |  | 32000 |  | 32000 | 32000 | 32000 | 32000 | 32000 | 32000 | 32000 |
| 5. Loan repayments |  | 0 | 0 |  | 0 |  | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Gross Cash before Tax |  | 43511 | 72547 |  | 105000 |  | 105000 | 105000 | 105000 | 105000 | 105000 | 105000 | 248800 |
| Corporate Tax |  | 8303 | 15562 |  | 23675 |  | 23675 | 23675 | 23775 | 23775 | 23775 | 23775 | 23775 |
| Net Cashflow (JD) | -269000.001 | 35208 | 56986 |  | 81325 |  | 81325 | 81325 | 81225 | 81225 | 81225 | 81225 | 225025 |
| Cumulative Cashflow (JD) | -269000 | -233792 | -176806 |  | -95481 |  | -14156 | 67169 | 148394 | 229619 | 310844 | 392069 | 617094 |
| ent) | 92 | 49 | 26 |  | 14 |  | 2 | -10 | -22 | -34 | -46 | -21 | -33 |
| 2- Financial Indicators |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Return on Investment (%) |  |  |  | 23.8% |  |  |  |  |  |  |  |  |  |
| Internal Rate of Return for the Base Case (%) |  |  |  | 23.4% |  |  |  |  |  |  |  |  |  |
| Project Internal Rate of Return @ 40% Loan (%) |  |  |  | 17.2% |  |  |  |  |  |  |  |  |  |
| Net Pressent value (NPV) @ 15% discount (JD) |  |  |  | 100,891 |  |  |  |  |  |  |  |  |  |
| Payback Period (Years) |  |  |  | 5 |  |  |  |  |  |  |  |  |  |
| Breakeven Point (% of Production) |  |  |  | 19.1% |  |  |  |  |  |  |  |  |  |

| 3- Net Cashflow at 40% Loan |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Year | Yr. 1 (Establish) | Yr. 2 | Yr. 3 | Yr. 4 | Yr. 5 | Yr. 6 | Yr. 7 | Yr. 8 | Yr. 9 | Yr. 10 | Yr. 11 |
| Production Program | 0% | 24% | 36% | 50% | 50% | 50% | 50% | 50% | 50% | 50% | 50% |
| Cash In-Flow |  |  |  |  |  |  |  |  |  |  |  |
| 1. Cash Sales |  | 65000 | 99000 | 137000 | 137000 | 137000 | 137000 | 137000 | 137000 | 137000 | 137000 |
| 2. Receivable |  | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| 3. Salvage Value |  |  |  |  |  |  |  |  |  |  | 143800 |
| Cash Out-Flow |  |  |  |  |  |  |  |  |  |  |  |
| 1. Total Investment | 269000 |  |  |  |  |  |  |  |  |  |  |
| 2. Equity | 161400 |  |  |  |  |  |  |  |  |  |  |
| 3. Fixed Investment Loan | 107600 |  |  |  |  |  |  |  |  |  |  |
| 4. Operating cost |  | 21489 | 26453 | 32000 | 32000 | 32000 | 32000 | 32000 | 32000 | 32000 | 32000 |
| 5. Loan repayments |  | 0 | 32316 | 32316 | 32316 | 32316 | 32316 | 0 | 0 | 0 | 0 |
| Gross Cash before Tax |  | 43511 | 40232 | 72684 | 72684 | 72684 | 72684 | 105000 | 105000 | 105000 | 248800 |
| Corporate Tax |  | 8303 | 11686 | 20326 | 20912 | 21561 | 22383 | 23775 | 23775 | 23775 | 23775 |
| Net Cashflow (JD) | -269000 | 35208 | 28546 | 52358 | 51773 | 51123 | 50302 | 81225 | 81225 | 81225 | 225025 |
| Cumulative Cashflow (JD) | -269000 | -233792 | -205246 | -152888 | -101115 | -49992 | 309 | 81534 | 162759 | 243984 | 469009 |